## Slide 1: 軟體協作
角色與工具

## Slide 2: 軟體開發 Waterfall model

## Slide 3: 軟體開發 Agile

## Slide 4: Waterfall vs. Agile

## Slide 5: Waterfall vs. Agile

## Slide 6: 使用時機 Waterfall vs. Agile

## Slide 7: Scrum
Product or feature requests.
  From customers, manager or team members.
User Story
  As a (role), I want (feature), so that (benefit).
  As a land owner, I want to buy music with a single click, so that there's a minimum of rework.
Product Backlog
  A collestion of user stories.
  Wish List
  What would make this product great?

## Slide 8: Scrum - roles
Product Owner
  Make sure the direction of the product.
  Choose right feature into the product.
Scrum Master (Project Manager)
  Make sure the project run smoothly.
  Handle daily team meeting.
Other team members
  Developer, tester, customer

## Slide 9: Scrum – Release Planing (Backlog)
Choose user story from product backlog and put it into this release planing.
Set prioruty from release backlog and estimate work days.
Sprint
  A small milestone
  Short sprint length short release cycle.

## Slide 10: Scrum – Burndown Chart
Rate of (daily) proditcutivity
Estimate completion date

## Slide 11: Scrum – Burndown Chart
8h Task

## Slide 12: Scrum – Daily Standup Meeting
This is what I have done since last we met...
There are the problem I have encountered...
This is what I plan to do today...
Scrum master:
  Does anyone have a solution to that problem?

## Slide 13: Scrum – Estimates in hours

## Slide 14: Scrum Summary
https://www.flying-donut.com

## Slide 15: Mind Map
Xmind
Workflowy

## Slide 16: Quality Assurance